CALLGLOBE

Launch Checklist & Execution Plan

Global VoIP Calling App  |  Target: Live in 48 Hours

# What You Already Have

| Requirement | Status | Action Needed |
| --- | --- | --- |
| US LLC | ✅ Done | None |
| Stripe Account | ✅ Done | None |
| Supabase Account | ✅ Done | Run DB migration |
| Frontend Codebase | ✅ Built | Deploy to Vercel |
| Backend (Edge Functions) | ✅ Built | Deploy to Supabase |
| Telnyx Account | ❌ Missing | Sign up + configure |

| 1 | Sign Up for Telnyx (15 min) | 15 min |
| --- | --- | --- |

Go to telnyx.com/sign-up and create a free account. You will need your US LLC details for verification.

☐  Create account at telnyx.com/sign-up

☐  Complete identity verification (use your LLC details)

☐  Add payment method (credit card — pay-as-you-go)

☐  Fund account with $5–10 to start (covers testing + first calls)

## Configure Telnyx Portal

Once your account is active, set up the three things the app needs:

A. Create a Credential Connection: This is how WebRTC authenticates.

☐  Go to Voice > SIP Connections > Add SIP Connection

☐  Select “Credential” as the connection type

☐  Give it a name like “CallGlobe-WebRTC”

☐  Note down the Username and Password — these go in your .env file

☐  Note down the Connection ID (you’ll need it for JWT tokens)

B. Create an Outbound Voice Profile: This controls how outbound calls route.

☐  Go to Voice > Outbound Voice Profiles > Add

☐  Name it “CallGlobe-Outbound”

☐  Traffic Type: “Conversational”

☐  Enable international destinations (check “Allow all destinations”)

☐  Assign this profile to your Credential Connection

C. Buy a Phone Number: Used as caller ID for outbound calls.

☐  Go to Numbers > Search & Buy

☐  Buy a US number (~$1/month) — this shows as caller ID

☐  Assign it to your Credential Connection

D. Get your API Key: For backend functions.

☐  Go to Auth > API Keys > Create API Key

☐  Copy and save securely — this goes in Supabase secrets

| 2 | Set Up Supabase Database (10 min) | 10 min |
| --- | --- | --- |

Open your Supabase project dashboard and run the database migration.

☐  Go to SQL Editor in your Supabase dashboard

☐  Open 001_initial.sql from the project zip

☐  Paste the entire SQL file and click “Run”

☐  Verify tables created: profiles, call_rates, recharge_packages, transactions, call_logs

☐  Go to Authentication > Providers > Enable Email provider

☐  Go to Settings > API > Copy your Project URL and Anon Key

## Deploy Edge Functions

Install the Supabase CLI and deploy the three backend functions:

npm install -g supabase

supabase login

supabase link --project-ref YOUR_PROJECT_REF

supabase functions deploy create-checkout

supabase functions deploy webhook-stripe

supabase functions deploy webhook-telnyx

## Set Supabase Secrets

Go to Edge Functions > Secrets in your Supabase dashboard, or use CLI:

supabase secrets set STRIPE_SECRET_KEY=sk_live_...

supabase secrets set STRIPE_WEBHOOK_SECRET=whsec_...

supabase secrets set TELNYX_API_KEY=KEY...

supabase secrets set SUPABASE_SERVICE_ROLE_KEY=eyJ...

| 3 | Configure Stripe Webhook (5 min) | 5 min |
| --- | --- | --- |

Connect Stripe to your Supabase backend so payments automatically add balance.

☐  Go to Stripe Dashboard > Developers > Webhooks

☐  Click “Add Endpoint”

☐  URL: https://YOUR_PROJECT.supabase.co/functions/v1/webhook-stripe

☐  Select event: checkout.session.completed

☐  Copy the Webhook Signing Secret (whsec_...)

☐  Add this as STRIPE_WEBHOOK_SECRET in Supabase secrets

| 4 | Configure Telnyx Webhook (5 min) | 5 min |
| --- | --- | --- |

Connect Telnyx to your backend so call events (connect, hangup) trigger billing.

☐  Go to Telnyx Portal > your SIP Connection > Settings

☐  Set Webhook URL: https://YOUR_PROJECT.supabase.co/functions/v1/webhook-telnyx

☐  Save changes

| 5 | Deploy Frontend (10 min) | 10 min |
| --- | --- | --- |

Create the .env.local file with your actual credentials, then deploy.

VITE_SUPABASE_URL=https://xxxx.supabase.co

VITE_SUPABASE_ANON_KEY=eyJ...

VITE_TELNYX_LOGIN_TOKEN=your_credential_username

VITE_TELNYX_PASSWORD=your_credential_password

VITE_TELNYX_CALLER_ID=+1XXXXXXXXXX

VITE_STRIPE_PUBLISHABLE_KEY=pk_live_...

Then deploy to Vercel (free tier works):

npm install

npm run build

npx vercel --prod

☐  Test signup flow — create an account

☐  Test balance — should show $2.50 welcome credit

☐  Test call — dial your own phone number

☐  Test recharge — use Stripe test card 4242 4242 4242 4242

☐  Switch Stripe to live mode when ready

| 6 | Wrap as Mobile App (Optional, 30 min) | 30 min |
| --- | --- | --- |

Use Capacitor to turn your web app into a native Android/iOS app:

npm install @capacitor/core @capacitor/cli

npx cap init CallGlobe com.callglobe.app

npx cap add android

npx cap add ios

npm run build

npx cap sync

npx cap open android

Publish to Google Play ($25 one-time) and Apple App Store ($99/year).

# Cost Breakdown

| Item | One-Time | Monthly |
| --- | --- | --- |
| Telnyx (phone number) | $1 | $1/mo |
| Telnyx (call minutes) | — | Pay-as-you-go |
| Supabase (free tier) | $0 | $0 |
| Stripe | $0 | 2.9% + $0.30/txn |
| Vercel (free tier) | $0 | $0 |
| Google Play Store | $25 | $0 |
| Apple App Store | $99/yr | $0 |
| Domain name | $12/yr | $0 |
| TOTAL TO LAUNCH | ~$50 | ~$1 + usage |

# Margin Analysis: Nigeria Route

Your primary corridor: calls from Saudi Arabia/Global to Nigerian mobile numbers.

| Your cost (Telnyx → Nigeria mobile) | $0.020 – 0.030/min |
| --- | --- |
| Your sell price to user | $0.060 – 0.080/min |
| Gross margin per minute | $0.030 – 0.050/min |
| 10-min call profit | $0.30 – 0.50 |
| User spending $10/month | ~$6 gross profit |
| 1,000 active users @ $10/mo | $6,000/mo gross profit |
| 5,000 active users @ $10/mo | $30,000/mo gross profit |

# Growth Roadmap

Phase 1 — Launch (Week 1–2): Deploy app, test with yourself and 10 friends. Fix bugs. Validate call quality on Nigeria route.

Phase 2 — Community Seed (Week 3–8): Share in Nigerian community WhatsApp groups in Saudi Arabia. Offer $5 free credit for referrals. Target 100 active users.

Phase 3 — Expand Routes (Month 3–4): Add India, Pakistan, Philippines, Bangladesh, Egypt routes. These are the top expat corridors from GCC countries.

Phase 4 — Mobile Top-Up (Month 4–5): Integrate Reloadly or DingConnect API for airtime transfers. Users can recharge family phones in Nigeria directly from the app. Higher margin than calls.

Phase 5 — Money Transfer (Month 6+): Partner with a licensed money transfer operator or obtain FINCEN MSB registration. This is where Rebtel and Boss Revolution make the bulk of their revenue.

Phase 6 — Subscription Plans: Offer unlimited calling plans to popular destinations (e.g., $9.99/mo unlimited to Nigeria). Predictable revenue, higher LTV.

Ready to launch. Total estimated setup time: ~1 hour.